Plan: Kenya Infrastructure Livability Platform v1.0 - Component-Heavy Modern Design

1. Design System & Color Science Foundation

- Define color palette based on color science principles optimized for data visualization:

  - Primary Foundation: Warm earth tones reflecting Kenya's landscape (terracotta orange, deep clay red, rich soil brown)

  - Data Status Colors: Green (#10b981 - growth/stability), Amber (#f59e0b - caution), Red (#ef4444 - critical), Slate (#64748b - neutral/insufficient data)

  - Accent & Energy: Vibrant teal/cyan (#06b6d4) for interactive elements and calls-to-action

  - Neutrals: Carefully selected grays with warm undertones for text hierarchy and backgrounds

  - Semantic Colors: Success states, error states, warning states, info states with consistent psychology

- Create CSS custom properties for entire color palette with semantic naming conventions

- Build comprehensive color contrast matrix ensuring WCAG AA compliance for all text combinations

- Document color psychology rationale for each palette choice

- Create dark mode variant of entire palette maintaining contrast and readability

2. Typography & Hierarchy System

- Select high-readability typeface system with strong data visualization capabilities

- Define type scale with clear hierarchy: Display (42px), Heading 1 (32px), Heading 2 (24px), Heading 3 (20px), Body Large (18px), Body (16px), Body Small (14px), Caption (12px)

- Establish font weights: Regular (400) for body, Medium (500) for UI elements, Semi-bold (600) for headings, Bold (700) for emphasis

- Configure line height ratios for optimal readability: 1.6 for body text, 1.4 for headings, 1.2 for captions

- Create letter-spacing guidelines for different text sizes

- Build text color variants with semantic meanings (primary, secondary, tertiary, muted, error, success)

3. Spacing & Layout System

- Establish 4px-based spacing grid for consistent alignment and breathing room

- Define spacing scale: xs (4px), sm (8px), md (12px), lg (16px), xl (24px), 2xl (32px), 3xl (48px), 4xl (64px)

- Create container widths for responsive design: mobile (full - 16px), tablet (640px), desktop (1024px), wide (1280px)

- Build margin and padding utility system using Tailwind with semantic class names

- Document grid system for page layouts with common patterns (two-column, three-column, sidebar)

- Create gutter and gap guidelines for different layout contexts

4. Elevation & Shadows System

- Design shadow depth system reflecting material design principles:

  - Level 1 (Subtle): Small, fine details on interactive elements

  - Level 2 (Raised): Cards, buttons, form inputs

  - Level 3 (Floating): Modals, popovers, dropdowns

  - Level 4 (Elevated): Floating action buttons, sticky headers

  - Level 5 (High): Full-screen modals, critical notifications

- Create layered shadow definitions with blur, spread, and opacity combinations

- Build hover and active state shadows for interactive elements

- Document when to use elevation vs. border vs. background color for visual hierarchy

5. Interactive Component Library

- Buttons: Primary (filled), Secondary (outlined), Tertiary (text), Ghost (minimal), with sizes (sm, md, lg) and states (default, hover, active, disabled, loading)

- Form Controls: Text inputs with label, placeholder, error states, focus rings, validation icons, helper text

- Checkboxes & Radios: Custom styled with smooth transitions, clear focus states, disabled variants

- Dropdowns/Selects: Smooth open/close animations, keyboard navigation, search capability, grouped options

- Badges & Pills: Color-coded status indicators with icon support, closeable variants

- Progress Indicators: Circular progress rings with percentage display, linear progress bars, step indicators

- Toggles: Smooth animated switches with accessible labels

- Cards: Elevated containers with hover states, border variants, dark backgrounds for data emphasis

- Modals & Dialogs: Centered overlays with smooth fade-in animations, focus trapping, accessible close buttons

- Popovers & Tooltips: Position-aware tooltips with animation, arrow indicators, keyboard dismissal

- Spinners & Loaders: Animated loading states with multiple variants (dots, spinner, skeleton screens)

- Alert Boxes: Success, error, warning, info variants with icon + text + dismiss capability

- Avatar Groups: Circular user images with initials fallback, stacking behavior for multiple users

6. Navigation & Header System

- Header Design: Sticky navigation with logo/branding, left-aligned primary nav, right-aligned user profile menu

  - Smooth scroll behavior with header hiding on downscroll for mobile

  - Consistent 60px height on desktop, responsive on mobile

  - Background with subtle backdrop blur effect for depth

  - Logo rendered using Lucide icon with text mark

- Primary Navigation: Icon + label items with active state underline, smooth color transitions

- User Profile Menu: Avatar button triggering dropdown with profile link, settings, logout

- Mobile Navigation: Hamburger menu icon triggering full-height slide-out drawer with smooth animation

- Breadcrumb Navigation: Clickable path indicators showing current location in hierarchy

- Tabs Component: Horizontal tab groups with smooth underline animation, keyboard arrow navigation

7. Data Visualization Components

- Score Badges: Large circular displays showing numeric score with color coding, responsive sizing

  - Animated counter effect on initial load

  - Animated ring stroke filling from 0% to actual percentage

  - Trailing text showing status interpretation

- Utility Status Indicators: Icon + status text combinations with color psychology (green for stable, amber for flickering, red for outage)

- Mini Score Cards: Compact utility score displays in grid layout with trend sparklines

- Progress Rings: Multi-ring displays showing power, water, internet simultaneously with animated strokes

- Score History Chart: Simple line chart showing score trends over time with date labels

- Heatmap Visualization: Color-coded grid overlay on map showing score density

- Stats Dashboard Cards: Key metrics in 2x2 or 3x3 grid showing platform statistics with icons

8. Map Component & Interactions

- Custom Markers: Designed building markers with score-based colors, smooth scale animations on hover

  - Green (#10b981) for scores 75+, animated subtle glow

  - Yellow (#f59e0b) for scores 40-74, steady appearance

  - Red (#ef4444) for scores below 40, attention-drawing glow

  - Grey (#9ca3af) for insufficient data, desaturated appearance

- Marker Clusters: Grouped markers with animated collapse/expand transitions

- Info Popups: Beautiful overlay cards showing building name, score, utilities, with smooth entrance animation

- Map Controls: Custom-styled zoom, pan, fullscreen buttons positioned elegantly

- Location Search: Searchable location input with autocomplete dropdown showing matches

- Map Layers Toggle: Switch buttons for citywide/neighbourhood/building views with smooth layer transitions

- Heatmap Layer: Optional overlay with color intensity reflecting score density, alpha blending

- Smooth Pan & Zoom: Eased camera movements between buildings, neighborhoods, and city views

9. Building Detail Page Design

- Hero Section: Building name, address, photo placeholder, favorite star button (if user-authenticated)

- Score Summary Widget: Large composite score ring with three nested utility rings showing individual scores

  - Animated entrance with staggered utility animation

  - Tooltip on hover explaining score calculation

  - "Low data - Score unavailable" message with info icon if insufficient data

- Utility Cards: Three cards in grid (Power, Water, Internet) each showing:

  - Large icon from Lucide

  - Current status with color indicator

  - Numeric score with trend (up/down arrow)

  - Last report time relative to now (e.g., "2 hours ago")

  - Recent change sparkline

- Report History Timeline: Chronological list of reports with:

  - Timestamp badges (color-coded by utility)

  - Status indicator with icon

  - User avatar (if tracked)

  - Smooth entrance animation for newly loaded reports

- Submit Report Button: Prominent CTA with loading state animation during submission

10. Report Submission Flow

- Building Selector Modal:

  - Search/autocomplete input with building suggestions

  - Selected building preview card with address

  - Recent buildings quick-access chips

- Utility Type Selector: Three large card buttons (Power, Water, Internet) with icons, click to select

- Status Selection: Three prominent radio button cards showing stable (green), flickering (amber), outage (red) options with descriptive text

- Confirmation Screen: Summary card showing selection with edit buttons, animated checkmark on successful submission

- Cooldown Timer: Visual countdown display if user has submitted recently for this utility/building combo, animated timer

11. Building Search & Browse Page

- Search Header: Large search input with icon, supporting building name queries

- Filter Chips: Tag-like filter buttons for neighbourhood, score range (with icon indicators for score levels)

- Results Grid: Responsive card layout (1 column mobile, 2 columns tablet, 3 columns desktop) showing:

  - Building name with neighbourhood label

  - Composite score badge

  - Three mini utility score indicators in row

  - Last report timestamp

  - Smooth entrance animation for each card on load

- Sorting Dropdown: Sort by name, score (high to low), last report time

- Empty State: Friendly icon illustration with "No buildings found" message and action suggestion

- Loading State: Grid of skeleton card placeholders with pulse animation

12. Authentication Pages Design

- Register/Login Container: Centered card with subtle shadow, max-width 400px

  - Form fields with smooth focus rings and animated underline

  - Email input with validation icon (checkmark/x) appearing on blur

  - Password input with show/hide toggle icon

  - Password strength meter animated bar showing strength levels

  - Submit button with loading spinner inside

  - Error messages with alert icon appearing below field

  - Link to toggle between register/login modes

- Social Auth Options (if implemented): Icon buttons for alternative login methods

- Forgot Password: Link triggering modal with email input and success confirmation

13. Admin Dashboard Layout

- Sidebar Navigation: Collapsible left sidebar with admin-specific menu items:

  - Reports Manager (with unreviewed badge count)

  - Buildings Manager

  - Audit Log

  - Platform Stats

  - Settings

  - Each item with icon and smooth hover transitions

- Main Content Area: Full-width responsive container showing selected admin section

- Header Stats Bar: Quick metrics bar showing new reports count, suspicious buildings, active users

14. Admin Reports Manager

- Reports Table: Sortable columns (timestamp, building, utility, status, user) with:

  - Color-coded status badges

  - Dropdown action menu (view, delete, restore) with smooth appearance

  - Expandable rows showing full report details

  - Batch selection checkboxes with select-all header checkbox

  - Highlighted rows for flagged/suspicious reports

- Filters: Status dropdown, utility type filters, date range picker

- Delete Confirmation Modal: Warning message with building/utility details before soft-delete

- Restore Confirmation: Confirmation modal when restoring deleted reports

15. Admin Buildings Manager

- Buildings Table: Columns (name, neighbourhood, score, reports count, status) with:

  - Color-coded status indicators (normal, suspicious flag)

  - Edit/flag buttons in action column

  - Expandable rows with recent report preview

- Suspicious Flag Toggle: Modal or inline toggle with notes field for flagging buildings

- Bulk Actions: Batch flag/unflag buildings with confirmation

- Search & Filter: By name, neighbourhood, suspicious status

16. Admin Audit Log Viewer

- Timeline Display: Vertical timeline showing moderation actions with:

  - Timestamp labels

  - Action description (e.g., "Deleted report from User X on Building Y")

  - Action type badge (delete, restore, flag, unflag)

  - Admin user who performed action

  - Color coding by action type

- Filter Options: Action type, date range, admin user

- Detail Expandable: Click to see full JSON details of action

17. Micro-Interactions & Animations

- Button Interactions:

  - Smooth 200ms hover scale and color transitions

  - Active press animation (slight scale down)

  - Loading spinner animation during submissions

  - Success checkmark animation on completion

- Form Interactions:

  - Smooth focus ring expansion (shadow growing)

  - Auto-clear error message after 5 seconds with fade-out

  - Animated validation icon appearance

  - Shake animation for failed validation

- Navigation Transitions:

  - Page fade-in/fade-out animations (150ms)

  - Smooth active link indicator movements

  - Hamburger menu smooth rotation animation

- Data Loading:

  - Skeleton card pulse animations

  - Staggered card entrance animations (50ms between each)

  - Animated score counter incrementing from 0 to final value

- Map Interactions:

  - Marker scale animation on hover

  - Smooth popup fade-in with slight scale-up

  - Eased map pan/zoom camera transitions

  - Smooth layer opacity transitions when switching views

- Notification/Toast:

  - Slide-in from top animation (200ms)

  - Auto-dismiss with fade-out animation (500ms)

  - Success/error color transitions

- Modals:

  - Backdrop fade-in

  - Modal scale-in from center (spring-like easing)

  - Smooth close animation (scale down and fade)

18. Responsive Design Implementation

- Mobile First: Design starts at 320px width, scales up

- Breakpoints:

  - Mobile: 320px-767px (single column, large touch targets 44px min)

  - Tablet: 768px-1023px (two column, balanced spacing)

  - Desktop: 1024px+ (full component library design)

- Touch Optimization:

  - Buttons/links minimum 44x44px touch target on mobile

  - Larger padding on mobile for comfortable interaction

  - Modal/drawer full-height on mobile for accessibility

- Mobile Navigation: Hamburger drawer with full-screen overlay

- Card Stacking: Multi-column grids collapse to single column on smaller screens

- Map Optimization: Full-width map on mobile with controls repositioned, better touch responsiveness

19. Accessibility & Semantic HTML

- Keyboard Navigation: All interactive elements reachable via Tab key with visible focus indicators

- ARIA Labels: Descriptive labels on all buttons, icons, form fields

- Semantic HTML: Proper heading hierarchy (h1, h2, h3), buttons vs links, form labels

- Color Contrast: All text meets WCAG AA standards minimum 4.5:1 contrast

- Screen Reader Support: Descriptive alt text for icons, status announcements

- Focus Management: Modals trap focus, page transitions reset focus to main content

- Error Announcement: Form errors announced to screen readers immediately

20. Component State Management

- Hover States: All interactive elements show clear hover visual feedback

- Active/Selected States: Clear indicator that element is currently selected or active

- Disabled States: Greyed out appearance with no cursor change, not interactive

- Loading States: Spinner or skeleton inside component, button text changes to "Loading..."

- Empty States: Friendly illustrations with helpful messaging and action suggestions

- Error States: Red text/borders with icon, helpful error message, not just red color

- Success States: Green checkmark animation, success message toast notification

21. Dark Mode Support

- Theme Toggle: Button in user profile menu to switch theme preference

- Persistent Storage: User theme preference saved to localStorage

- System Preference Detection: Auto-detect OS dark mode preference on first visit

- Color Adjustments: All colors have dark mode variants maintaining readability and psychology

- Reduced Eye Strain: Softer backgrounds in dark mode, no pure black backgrounds

- Consistent Contrast: Dark mode maintains WCAG compliance for all text

22. Loading & Skeleton States

- Skeleton Screens: Placeholder cards matching content shape with subtle pulse animation

- Progressive Loading: Show skeleton for images/data, replace with real content smoothly

- Shimmer Effect: Optional shimmer animation across skeleton elements

- Lazy Loading: Map markers, images, and list items load progressively with fade-in

23. Design Tokens & Documentation

- Exported Design System: Complete design token file documenting colors, spacing, typography, shadows

- Component Library Documentation: Visual guide showing all component variants

- Usage Guidelines: When to use which component type, best practices

- Figma Integration: Optional design system synced with Figma for designer reference

- Storybook Setup: Optional component sandbox showing all variants and states

24. Project Foundation & Dependencies

- Install React Router for multi-page navigation

- Add Mapbox GL JS and required map dependencies

- Install Zod for API input validation and form schemas

- Add date-fns for date manipulation and recency weighting calculations

- Install bcrypt.js for password hashing in Bolt Database edge functions

- Set up environment variables for Mapbox API key

- Configure TypeScript path aliases for clean imports

25. Database Schema & Bolt Database Configuration

- Design and create users table with role column for user/admin distinction

- Create buildings table with name, latitude, longitude, neighbourhood, city, suspicious flag

- Create reports table with foreign keys to users and buildings, utility type, status, timestamps

- Create admin_audit_log table for tracking moderation actions

- Set up Row Level Security policies for all tables to enforce access control

- Create database indexes on frequently queried columns for performance

- Write SQL migration scripts for reproducible database setup

- Configure Bolt Database auth settings for email/password authentication

26. Scoring Engine & Business Logic

- Implement utility status to numeric value conversion logic

- Build recency weighting algorithm with 0-7 days and 8-30 days decay

- Create composite score calculation that averages all available utility scores

- Implement data trust validation rule requiring minimum 5 reports from 3+ users within 30 days

- Write reusable scoring functions that work for power, water, and internet utilities

- Add aggregation queries to efficiently calculate building scores from reports

- Create database views or functions for optimized score retrieval

27. Backend API Layer

- Create Bolt Database Edge Functions or API routes for all backend operations

- Build authentication endpoints for register, login, logout with secure session handling

- Implement report submission endpoint with 12-hour rate limiting per user per utility per building

- Create building creation endpoint with validation for coordinates and required fields

- Build building search and filtering endpoints with pagination

- Implement admin moderation endpoints for soft-deleting reports and flagging buildings

- Add admin audit logging to all moderation actions

- Apply Zod validation schemas to all API inputs

- Implement proper error handling and response formatting across all endpoints

28. Authentication & Session Management

- Create auth context provider for application-wide authentication state

- Build registration page with email, password, and confirmation validation

- Build login page with secure credential handling

- Implement logout functionality with session cleanup

- Create protected route wrapper component for authenticated pages

- Add role-based access control for admin-only routes

- Implement session persistence and automatic token refresh

- Build password strength validation on registration

29. Core Map Implementation

- Initialize Mapbox GL map centered on Nairobi with appropriate zoom level

- Create custom building marker components with color coding based on scores

- Implement green markers for scores 75 and above

- Implement yellow markers for scores 40-74

- Implement red markers for scores below 40

- Implement grey markers for buildings with insufficient data

- Add marker clustering for performance with many buildings

- Build click handlers to show building detail popups on marker click

- Create map layer controls for toggling between citywide, neighbourhood, and building views

- Implement optional heatmap overlay layer showing composite score density

- Add map navigation controls and location search functionality

30. Building Management Features

- Create building detail page showing all utility scores and composite score

- Display data trust warnings when insufficient data exists

- Show chronological list of recent reports for each building

- Build building creation flow with map click to select coordinates

- Create form for entering building name, neighbourhood, and city

- Implement building search page with filters by name, neighbourhood, and score ranges

- Add autocomplete for neighbourhood selection based on existing data

- Build building list view with sortable columns and pagination

- Create building cards displaying key metrics and visual score indicators

31. Report Submission System

- Create report submission page with building selection interface

- Build utility type selector for power, water, or internet

- Implement status dropdown with stable, flickering, and outage options

- Add form validation ensuring all required fields are completed

- Implement 12-hour cooldown timer display per utility per building

- Show submission confirmation with success messages

- Add error handling for duplicate reports within cooldown period

- Create report history view for users to see their past submissions

32. Admin Dashboard & Moderation

- Build admin-only navigation and dashboard layout

- Create reports management table showing all reports with filtering options

- Implement soft-delete functionality for removing inappropriate reports

- Add restore capability for accidentally deleted reports

- Build buildings management table with search and filter capabilities

- Create suspicious building flagging interface with notes field

- Implement admin audit log viewer showing all moderation actions with timestamps

- Add bulk actions for efficient moderation workflows

- Create admin statistics dashboard showing platform metrics

33. Performance & Optimization

- Implement lazy loading for map markers to handle thousands of buildings

- Add pagination to all list views to prevent loading excessive data

- Create database query optimization with proper indexes

- Implement React code splitting for faster initial page loads

- Add image optimization for any static assets

- Configure browser caching headers for static resources

- Implement debouncing on search inputs to reduce API calls

- Add loading skeletons for better perceived performance

34. Security & Validation

- Implement bcrypt password hashing with proper salt rounds

- Add CSRF protection to all state-changing operations

- Create rate limiting middleware for API endpoints

- Implement input sanitization to prevent XSS attacks

- Add SQL injection protection through parameterized queries

- Configure secure HTTP-only cookies for session management

- Implement proper CORS policies for API access

- Add request validation using Zod schemas on all endpoints

- Create error messages that don't leak sensitive information

35. Testing & Quality Assurance

- Write manual testing checklist for all user flows

- Test authentication flows including edge cases

- Verify report submission with rate limiting enforcement

- Test scoring calculations with various data scenarios

- Validate data trust rules are properly enforced

- Test admin moderation features and audit logging

- Verify map rendering and interaction on different devices

- Test responsive design across mobile, tablet, and desktop

- Check accessibility compliance with screen readers

- Verify all error states display appropriate messages

36. Documentation

- Create README.md with project overview, setup instructions, and running the app

- Document all environment variables required with example values

- List complete tech stack with version numbers

- Add step-by-step local development setup guide

- Create DEVELOPMENT.md with workflow guidelines and best practices

- Document database migration process and how to reset the database

- Provide testing instructions and manual QA checklist

- Create ARCHITECTURE.md explaining system design and data flow

- Document data model with entity relationship diagrams

- Explain scoring algorithm logic with examples

- Detail map architecture and Mapbox integration approach

- Add API documentation for all endpoints with request/response examples

- Create troubleshooting guide for common development issues

- Create DESIGN_SYSTEM.md documenting all colors, spacing, typography, components

37. Deployment Preparation

- Create production build configuration for Vite

- Set up environment variable management for production

- Configure Bolt Database project for production use

- Test production build locally before deployment

- Create deployment checklist ensuring all features work

- Document production environment setup requirements

- Add health check endpoints for monitoring

- Configure logging for production debugging